ITERATION PLAN

ITERATION ONE:
“the user should be able to see all current, published posts”
“the user should be able to filter posts by category”
“the user should be able to click links to view static web pages as modals”

Create Database - Chandler
Create Dummy Data - Chandler
DAO Implementation - All
Home Controller Maps - All
Home Page

DUE: Monday, Nov 9, EOD, bitches

Postmortem:

Iteration completed Wed morning. Troubles implementing hibernate – moved to JDBC. Completed unit tests for DAO, not part of iteration plan, but proved valuable.

*~*~*~*~*~*~*~*~*~*~*

ITERATION TWO:

“ghostie should be able to write a blog post”
“ghostie should be able to submit a post for approval”
“admin should get an email when there is a blog post ready for review”
“ghostie should be able to edit their own unsubmitted blog posts”

Learn TinyMCE
Blog Controller
Blog Page

DUE: Thursday, Nov 12, EOD, bitches

Postmortem:

Iteration completed Thursday at noon. Learned about asynchronous requests in javaScript and how to manage them. Successfully implemented TinyMCE. Implemented mandrill to send automatic email to admin when blogs are submitted. This iteration was ahead of schedule.

*~*~*~*~*~*~*~*~*~*~*

ITERATION THREE:
“admin should be able to write a blog post”
“admin should be able to edit an unpublished blog post”
“admin should be able to approve submitted posts”
“admin should be able to write a web page”
“admin should be able to delete static pages”
“admin should be able to edit a web page”

Blog-Admin Controller
Blog-Admin Page

DUE: Monday, Nov 16, EOD, bitches

Iteration completed on time, bitches. Avoided asynchronous trouble due to past experience. This iteration went smoothly due to experiences in previous iterations. Shoulder shrug, needs moar opery.

*~*~*~*~*~*~*~*~*~*~*~*

ITERATION FOUR:
“admin and ghostie should be able to log in”

DUE: Monday.